Phần A. Chẩn đoán Backlog cũ

| Hạng mục | Đúng/Sai | Tiêu chí vi phạm | Giải thích |
| --- | --- | --- | --- |
| S1 | Đúng | — | User Story có đủ vai trò, mong muốn và lợi ích; phạm vi rõ ràng, có thể kiểm thử và ước lượng. |
| S2 | Sai | Vi phạm phân cấp Epic/Feature/User Story; INVEST: Small, Estimable, Testable | S2 gộp nhiều chức năng vào một Story: chấm sao, bình luận, đính kèm ảnh, gửi đánh giá, kiểm duyệt và hiển thị công khai. |
| S2 đưa thẳng vào Sprint | Không phù hợp | Small, Estimable, Testable | Story quá lớn, có nhiều luồng xử lý và điều kiện phụ thuộc nên khó ước lượng chính xác, khó hoàn thành và kiểm thử trong một Sprint. |

Phần B. Backlog sau khi chuẩn hóa

Epic: Đánh giá & Nhận xét sản phẩm

F1 — Viết đánh giá sản phẩm

S1 — Chấm sao sản phẩm (giữ nguyên)

As a customer, I want to rate a purchased product from 1 to 5 stars, so that I can share my satisfaction level.

S2.1 — Viết bình luận đánh giá

As a customer who has received a product, I want to write a text review, so that I can share my experience with other customers.

S2.2 — Đính kèm ảnh đánh giá

As a customer who is reviewing a product, I want to attach photos to my review, so that I can provide visual evidence of my product experience.

S2.3 — Gửi đánh giá để kiểm duyệt

As a customer who has completed a review, I want to submit it for moderation, so that inappropriate content can be checked before publication.

S3 — Chỉnh sửa đánh giá trước khi gửi

As a customer, I want to edit my rating and review before submitting it, so that I can correct mistakes and ensure my feedback is accurate.

F2 — Xem đánh giá sản phẩm

S4 — Xem điểm đánh giá trung bình

As a potential customer, I want to see the average star rating of a product, so that I can quickly assess other customers’ satisfaction before purchasing.

S5 — Đọc đánh giá của khách hàng khác

As a potential customer, I want to read published reviews of a product, so that I can learn from other customers’ experiences before deciding to buy.